| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Joe Baruch Braydyn Proctor Josh Norlin Matthew Murmin |
| MEETING LOGISTICS | Agenda: See below Presentation: none Meeting conducted: Zoom videoconference |

MEETING SUMMARY

Agenda Meeting 11 - 1/21/2026 - Member Update - All members give an update on what they are working on - Project Status - Warning: We are a bit behind so we should turn up the gas. - Outline: - Backend auth is complete - Frontend maps look good (not interfacing with the backend) - CI and reverse proxy - Working on interfacing with the backend - Protocol Changes - Having PR's open for our current work we are working on - What's Next - Objective: Integrate the system so it performs its end-to-end function. After, iterate and improve design (adding more attributes to fetch and learn on). - Backend Flow: - Frontend - Coordinates - GeoTIFF Generator - GeoTIFF Parser - Fetch data - Make Yield Predictions - Generate Prescription Map - Send to frontend - Biochar Form Values - Josh working on backend with us?

Agenda Meeting 11 - 1/21/2026 - Member Update - All members give an update on what they are working on - Joe: adding the GeoTIFF interfacing between frontend and backend, doing functional testing - Matt: working on GeoTIFF generator, needs to work with frontend. - Braydyn: mostly working on GeoTIFF height map parser. - Josh: Working on Joe’s feedback issues, coming up with cohesive design, making the code maintainable. - Joe mentioned creating a front-end admin console if back-end doesn’t one. - Project Status - Warning: We are a bit behind so we should turn up the gas. - Outline: - Backend auth is complete - Frontend maps look good (not interfacing with the backend) - CI and reverse proxy - Working on interfacing with the backend - Protocol Changes - Having PR's open for our current work we are working on - Joe ditched the milestones and other features to dumb down the process. The group should double down on communicating what they’re working on via simple GitHub actions. - What's Next - Objective: Integrate the system so it performs its end-to-end function. After, iterate and improve design (adding more attributes to fetch and learn on). - Backend Flow: - Frontend - Braydyn said that using SQLite will not work for the project. It’s more so a filesystem than a database. He said he was open to using PostgreSQL or MySQL as an alternative, and that he would replace them ASAP. - Joe mentioned a few issues with the current frontend design, specifically handling the biochar budget settings, which was agreed to be discussed during the next meeting with Jaycee and Robel. - Coordinates - GeoTIFF Generator - GeoTIFF Parser - Fetch data - Fetching data has not started yet. I was agreed that it would start once the GeoTIFF Parser was complete. - Make Yield Predictions - Generate Prescription Map - Send to frontend - Biochar Form Values Josh working on backend with us? - Josh claimed he would help with backend, specifically on data fetching when the time calls for it. He will check out the project’s URLs, how they’re represented as views, and gain a general understanding of the system before jumping in.