| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Joe Baruch Braydyn Proctor (late) Josh Norlin Matthew Murmin Robel Alemayehu Jaycee Johnson |
| MEETING LOGISTICS | Agenda: See below Presentation: none Meeting conducted: Zoom videoconference |

MEETING SUMMARY

Agenda Meeting 12 - 1/29/2026 - Member Update - All members give an update on what they are working on - Biochar Frontend Inputs - Discuss adding or tweaking biochar user-entered constraints - CI Improvements: - Every commit/push to GitHub with cause a CI run to test and build the application - Pushes to main will push images to Azure Container Registry which will update the website live (coming soon) - Need for Production Database - SQLite is bad because it is just a file (locking can cause issues) - Process Output Formats - Discuss GeoTIFF parser, calculator, and prescription map outputs - Action Items - Reserve a room and time for System Design Presentation (Due. Feb 13) - Finish integrating the full data flow - TODO: add others

Agenda Meeting 12 - 1/29/2026 - Member Update - All members give an update on what they are working on - Joe has been working on building out the Azure pipeline, expanding the CI/CD pipeline, and researching production database ideas. - Matthew has been working on finalizing his GeoTIFF generator, specifically fixing some formatting issues, parametrizing, and allowing for complex polygons as input. - Braydyn has been adding parametrization to his GeoTIFF parser. - Josh has been working on minor front-end issues, understanding the current backend architecture, and tackling back-end to-dos. - Biochar Frontend Inputs - Discuss adding or tweaking biochar user-entered constraints - Application rate should stay the same, that’s the entirety of the project, but Jaycee and Robel asked if it was possible to show farmers multiple prescription maps for different application rates. - Joe and Josh decided that the frontend should include a biochar application cost input that farmers can edit, or add a per-cell spending limit input for the farmer. - CI Improvements: - Every commit/push to GitHub with cause a CI run to test and build the application - Pushes to main will push images to Azure Container Registry which will update the website live (coming soon) - Need for Production Database - SQLite is bad because it is just a file (locking can cause issues) - This topic has been discussed by the team before, but SQLite is comparable to a file-system, and not as a production-level database due to reading / writing constraints. - The team decided they should transition to mySQL, or host a database on Azure that isn’t in a container. - Process Output Formats - Discuss GeoTIFF parser, calculator, and prescription map outputs - The team discussed Joe’s proposed outputs at the end of each stage. Braydyn shared a possible format of his GeoTIFF parser’s output. - The team agreed that Joe’s output formats work well for now, and they should race to implement the systems as fast as possible so a working app can be presented. - Action Items - Reserve a room and time for System Design Presentation (Due. Feb 13) - The team agreed Joe should work on this item as he is the client communication contact. - Finish integrating the full data flow - Josh agreed he would work on a few of the backend to-dos, specifically generating and formatting the prescription map. - TODO: add others - Team members added other tasks such as handling the fetching of additional attributes, pipeline improvements, and delegating the DDR deliverables.