| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Joe Baruch Josh Norlin Braydyn Proctor (late) Matthew Murmin |
| OTHERS | Jaycee Johnson |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Zoom videoconference |

MEETING SUMMARY

Agenda OLD Business - Stage II Status Review - Frontend/Backend inputs & outputs - Containerization & pipelines - Data Exploration - Model & Cook Data Review New Business - Stage III Planning - Discuss goals and break down tasks - Upcoming Deliverables & Deadlines - Snapshot #2 - Portfolio pt. 2 - Winter break plan

Notes OLD Business - Stage II Status Review - Frontend/Backend inputs & outputs - Frontend inputs are mostly done, frontend outputs to begin - Backend input handling has started, some confusion on data extrapolation. - Overall, slightly behind. - Containerization & pipelines - Joe has finished containerization with initial work on pipelines. - Joe created a basic ML model as a starting point for the backend. - Data Exploration - Some team members need to review this data, to shape our inputs and outputs. - Joe stated that team members should document their development process, for the portfolio and to properly guide project management. - Model & Cook Data Review - Some team members could not find the cook data. Need all members to view data, to shape their understandings of the process. CharAI decided to deal with only a few ML parameters at a time, to learn from each iteration. New Business - Stage III Planning - Discuss goals and break down tasks - Overall goal for Stage III is to create an end-to-end minimal working product. - Each team member / project module team should estimate how much time this phase should independently take, and what tasks need to be done. No estimations were explicitly said by the group members. - Some basic tasks include: - Refining outputs and displays in frontend - Fetching all necessary data in the backend - Correcting formats for model data inputs - Yield output conversion into ROI values with frontend integration feature. - Upcoming Deliverables & Deadlines - Snapshot #2 - CharAI decided that snapshot #2 content does not need to include all Phase II work, as project is believed to have significantly developed compared to first snapshot. - Most content is the same for snapshot #2, add more information about current work in frontend (with screenshots) as well as planned work in backend. Update project approach. - Portfolio pt. 2 - This is an individual task, which should be completed by each group member. This item was brought up mostly as a reminder - Winter break plan - Joe requested that everyone outline what they are doing over the winter break, to allow for project management as well as group / self-accountability. Joe mentioned he will start thinking about how the project will implement inputting the yield and retraining the model with it and what exactly an end-to-end model will look like.